AquaSence AI

IMPLEMENTATION PLAN

AI-Agent Development Plan for Antigravity + Claude Sonnet 4.6

Smart India Hackathon 2026 • SIH260220 • Team Rocket • Prototype V1

Purpose of this document Break the frozen AquaSence architecture into small, verifiable, AI-friendly development tasks that an Antigravity agent running Claude Sonnet 4.6 can execute sequentially without architecture drift. This is the final implementation-plan document; it is not a new architecture proposal.

# 0. Non-Negotiable Scope

V1 is a simulation-first prototype. Sensor, weather, flow, pressure and actuator values are simulated or manually controlled, but they use the same canonical contracts planned for future hardware.

Layer 1 is deterministic: FAO-56-compatible ET0 → Kc → ETc → TAW/p/RAW → root-zone balance → irrigation requirement → valve runtime.

Layer 2 is XGBoost residual correction: physics-forward 24-hour root-zone moisture forecast + XGBoost residual → corrected forecast.

The physics model remains the agronomic/safety authority. XGBoost does not directly open the valve.

Feedback V1 is intentionally simple: log prediction/outcome pairs, compute rolling MAE and bias, and periodically retrain offline only after enough resolved outcomes exist.

Do not add Kalman filters, EnKF, drift detectors, online retraining, champion/challenger deployment, microservices, Redis/Kafka/Celery/Kubernetes, or other production infrastructure during V1 unless explicitly re-approved.

# 1. Source-of-Truth Hierarchy

Agents must resolve requirements in this order. Lower-priority documents may not contradict higher-priority decisions.

| Priority | Artifact | How the agent should use it |
| --- | --- | --- |
| 1 | Master PRD | Product goals, locked architecture, non-goals, acceptance direction. |
| 2 | Layer 1 Specification | Authoritative agronomic equations, units, p/RAW/TAW, trigger and water calculation. |
| 3 | Layer 2 Specification | XGBoost residual target, forecast inputs, feature engineering, evaluation. |
| 4 | Feedback Specification | V1 logging, error tracking and offline retraining only. |
| 5 | Simulation Specification | Synthetic scenarios, realistic trajectories, judge-demo behavior. |
| 6 | TRD | Technology stack, repository architecture, adapter boundaries. |
| 7 | Backend Schema / API Spec | Database entities, API contracts, WebSocket events. |
| 8 | App Flow + UI/UX Brief | Screens, interactions, visual system and frontend behavior. |

Agent rule If a task requires changing a locked architectural decision, stop and ask for a human decision instead of silently redesigning the system.

# 2. Final Technology Contract

| Area | V1 choice | Do not introduce unless approved |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite | Next.js SSR, Redux, heavy UI framework |
| UI | Light custom components + CSS tokens + Recharts | Large design-system dependency, unnecessary animation |
| Backend | FastAPI + Python | Node backend, second server |
| Domain/ML | Pure Python modules + XGBoost | ML logic in routes or React |
| Database | SQLite + SQLAlchemy 2.0 | Postgres server, Redis, MongoDB for V1 |
| Realtime | FastAPI WebSocket | Socket.io, separate realtime server |
| Weather | Open-Meteo behind provider adapter | Provider calls from React |
| Packaging | uv + uv.lock; npm/package-lock for frontend | Ad-hoc pip installs |
| Testing | pytest + API tests + frontend build/tests | Manual-only validation |
| Agent | Antigravity + Claude Sonnet 4.6 | Parallel autonomous architecture changes |

# 3. Agent Operating Contract

This section is intended to become the root-level AGENTS.md/agent instruction source. Paste the rules into the project so every agent session starts from the same constraints.

AquaSence AI Agent Contract

1. Read docs/README.md and the relevant source-of-truth document before modifying code.
2. Do not invent requirements, endpoints, database fields, screens, or algorithms.
3. Preserve existing architecture unless the task explicitly changes it.
4. Work on ONE task at a time. Do not silently expand scope.
5. Before editing, inspect the existing files that implement the relevant contract.
6. Prefer small pure functions over large classes and deep abstractions.
7. Keep Layer 1 equations in pure Python modules. Never duplicate them in routes or frontend code.
8. Keep XGBoost feature engineering and training in backend/domain or scripts, not in React.
9. Use canonical units in variable names and schemas.
10. After implementation, run the narrowest relevant tests first, then broader tests/build.
11. Never report a test as passing unless it was actually run.
12. Never fabricate model metrics. Mark simulated/public-data metrics explicitly.
13. Never commit secrets, API keys, local databases with private data, or credentials.
14. If a requirement conflicts with another locked document, STOP and ask for clarification.
15. At task end, report: files changed, behavior added, tests run, known limitations, next task.
16. Do not refactor unrelated code during a task.
17. Do not add dependencies unless the task requires them and the dependency is named in the TRD.
18. Keep simulation and future hardware behind the same domain contracts.
19. Do not bypass the decision engine to control the simulated actuator.
20. The frontend displays backend state; it does not recompute irrigation mathematics.

# 4. Antigravity / Claude Sonnet Tasking Protocol

The safest way to use an agent is to give it a bounded task with an explicit completion contract. Do not ask the agent to “build the whole app” in one prompt.

| Prompt section | What to include |
| --- | --- |
| Context | What already exists and which source-of-truth docs govern the task. |
| Goal | One concrete outcome. |
| Allowed files | Exact directories/files the agent may change. |
| Acceptance criteria | Observable behavior or tests that must pass. |
| Non-goals | What must not be touched. |
| Verification | Exact commands/checks to run. |
| Report | Short summary of changes, tests, limitations and follow-up. |

Example task prompt

Implement T1-03 Layer 1 ET0 module.

Context:
- Read docs/layer1.md and docs/TRD.md first.
- ET0 is FAO-56-compatible and must remain a pure function.

Goal:
- Add app/domain/layer1/et0.py with explicit-unit inputs and outputs.

Allowed files:
- backend/app/domain/layer1/et0.py
- backend/app/domain/layer1/types.py
- backend/tests/test_layer1_et0.py

Acceptance:
- Known reference cases pass tolerance-based tests.
- No API route or frontend file is modified.
- Units are explicit in names or docstrings.

Verification:
- pytest backend/tests/test_layer1_et0.py

Stop conditions:
- If the locked equation or timestep convention is ambiguous, stop and ask.

# 5. Development Strategy

Build in vertical slices. Every slice should run end-to-end at its boundary before moving on. Avoid implementing all backend modules first and integrating at the end.

| Phase | Outcome | Parallelization |
| --- | --- | --- |
| P0 | Repository + agent guardrails + deterministic demo seed | Sequential |
| P1 | Layer 1 engine + tests | Parallel-safe after schema types exist |
| P2 | Simulation state engine + scenarios | Can parallelize with UI shell |
| P3 | Weather adapter + forecast contract | Parallel with P2 |
| P4 | Physics-forward 24 h forecast | After P1 + P3 |
| P5 | Synthetic truth + structured residual dataset | After P2 + P4 |
| P6 | XGBoost train/evaluate/artifact | After P5 |
| P7 | Decision + actuator simulation + feedback logging | After P1 + P2 |
| P8 | Backend APIs/WebSocket | After contracts are frozen |
| P9 | Frontend dashboard + graphs | Can begin with mocked contract; integrate after P8 |
| P10 | End-to-end integration + judge scenarios | Sequential |
| P11 | Demo hardening + bug fixing | Sequential |

# 6. Task Dependency Map

P0 Repo/Agent Rules
      |
      +--> P1 Layer 1 -------------------+
      |                                   |
      +--> P2 Simulator ------------------+----> P4 Physics Forecast ----> P5 Synthetic Data ----> P6 XGBoost
      |                                   |                                             |
      +--> P3 Weather/Forecast -----------+                                             |
      |                                                                                 |
      +--> P7 Decision/Actuation/Feedback ----------------------------------------------+
                                                                                        |
                                                                                        v
                                                                                P8 Backend APIs
                                                                                        |
                                                                                P9 Frontend/UI
                                                                                        |
                                                                                        v
                                                                                P10 E2E Demo
                                                                                        |
                                                                                        v
                                                                                P11 Hardening

# 7. Detailed Development Tasks

## P0 — Foundation & Agent Guardrails

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T0-01 | Repository bootstrap | Create the exact TRD repository structure, Python/Node environments, lockfiles, README, docs index and environment template. | TRD repo tree exists; backend imports; frontend runs; no business logic yet. | README, pyproject.toml, uv.lock, frontend/package.json, .env.example | pytest; npm run build |
| T0-02 | Agent guardrails | Create root AGENTS.md plus task template and definition-of-done checklist. | Agent contract stored and referenced by README. | AGENTS.md, docs/agent-task-template.md | Review file manually |
| T0-03 | Deterministic demo seed | Create a single seeded demo scenario and DB initialization script. | Same seed reproduces same scenario/state. | scripts/seed_demo.py, backend/db/* | Run twice; compare hashes/rows |

## P1 — Layer 1 Agronomic Engine

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T1-01 | Layer 1 types and units | Define typed input/output structures for weather, crop, soil, root zone and agronomic state. | Canonical contract exists; every numeric field has explicit units. | backend/app/domain/layer1/types.py | pytest type/validation tests |
| T1-02 | Vapour-pressure functions | Implement es, ea, VPD, delta and pressure helpers as pure functions. | Reference cases pass tolerance tests. | layer1/atmosphere.py, tests | pytest |
| T1-03 | FAO-56 ET0 | Implement the approved daily ET0 formula using canonical inputs. | Matches known reference values within documented tolerance. | layer1/et0.py, tests | pytest |
| T1-04 | Kc/p configuration | Create crop-stage configuration, p_table and rooting-depth metadata. | Configuration is data-driven; no hard-coded branching per crop in code. | layer1/crop_config.py, data/crops/* | Config load tests |
| T1-05 | ETc/TAW/p/RAW | Implement ETc, TAW, adjusted p, RAW and critical moisture calculations. | All equations unit-tested. | layer1/water_params.py, tests | pytest |
| T1-06 | Root-zone depletion and water balance | Implement sensor-moisture conversion to depletion and daily balance update. | Water balance conserves units and handles rain/irrigation edge cases. | layer1/water_balance.py, tests | pytest + scenario cases |
| T1-07 | Irrigation volume/runtime | Implement trigger, net/gross depth, litres and runtime from flow. | Decision and runtime are traceable to inputs. | layer1/irrigation_calc.py, tests | pytest |
| T1-08 | Layer 1 integration test | Create a full known scenario from weather to water requirement. | One end-to-end test passes and exposes trace values. | tests/test_layer1_e2e.py | pytest |

## P2 — Simulation Engine

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T2-01 | Simulation state model | Implement SimulationState, clock, zone state and deterministic timestep. | State advances predictably; no UI dependency. | domain/simulation/* | pytest |
| T2-02 | Scenario generator | Implement Dry Field, Rain Ahead, Heat Wave, Wet Field, Valve Deviation. | Each scenario is deterministic from seed and yields realistic trajectories. | simulation/scenarios.py | pytest scenario assertions |
| T2-03 | Simulated sensor stream | Generate soil/weather/flow/pressure readings from the state. | Telemetry conforms to canonical contract and marks source=simulation. | adapters/simulation_source.py | pytest |
| T2-04 | Simulated actuator | Implement valve state, runtime and gradual field response. | Valve cannot bypass decision engine; state changes are logged. | adapters/actuator_sim.py | pytest |

## P3 — Weather / Forecast Adapter

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T3-01 | Weather provider contract | Define canonical forecast request/response independent of provider schema. | Open-Meteo schema does not leak into domain layer. | contracts/weather.py, adapters/weather_openmeteo.py | unit tests with fixture response |
| T3-02 | Forecast adapter | Implement 24-hour forecast retrieval and unit normalization. | Provider failure returns explicit degraded state, not stale magic values. | adapters/weather_openmeteo.py | fixture + failure tests |

## P4 — Physics Forward Forecast

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T4-01 | Physics-forward forecast | Run Layer 1 forward for 24 hours using forecast weather. | Produces theta_phys_24h and traceable intermediate values. | domain/layer2/physics_forecast.py | pytest |

## P5 — Synthetic Dataset & Validation Truth

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T5-01 | Structured-bias truth generator | Create hidden simulated “actual” trajectories using feature-correlated deviations, not pure white noise. | At least three known learnable bias patterns exist. | scripts/generate_synthetic_truth.py | train/test separability checks |
| T5-02 | Residual dataset builder | Compute residual_target = observed_future - physics_forecast and build features. | No future leakage; each row has a feature timestamp and target timestamp. | scripts/build_xgb_dataset.py | dataset audit script |
| T5-03 | Temporal split | Create chronological train/validation/test split with scenario holdout. | No timestamp overlap or future leakage. | scripts/split_dataset.py | automated leakage test |

## P6 — XGBoost Residual Model

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T6-01 | XGBoost baseline | Train first residual XGBoost model with conservative parameters and early stopping. | Artifact saved with version, dataset hash and metrics. | scripts/train_xgb.py, models/* | training script |
| T6-02 | XGBoost evaluation | Compute MAE/RMSE/R2/bias/irrigation-relevant metrics and compare physics-only vs corrected. | Report generated from held-out data only. | scripts/evaluate_xgb.py, reports/* | evaluation test |
| T6-03 | Feature importance | Generate feature-importance view for engineering/debugging. | Feature importance is available and tied to model version. | scripts/feature_report.py | artifact check |

## P7 — Decision, Actuation & Feedback

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T7-01 | Decision engine | Expose current RAW trigger and water requirement decision as a pure service. | No direct actuator access. | domain/decision/* | unit tests |
| T7-02 | Actuation + verification | Connect decision output to simulated valve and flow/pressure response. | Deviation scenario produces alert/stop state. | domain/actuation/* | pytest |
| T7-03 | Feedback logging | Persist prediction ID, inputs, physics forecast, residual prediction, final prediction and actual outcome. | Every resolved prediction has one linked outcome. | domain/feedback/*, db/* | DB tests |

## P8 — Backend/API/Realtime

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T8-01 | Database models | Implement SQLAlchemy entities and indexes from backend schema. | Migration/bootstrap creates all required tables. | db/models.py, db/session.py | DB smoke test |
| T8-02 | Dashboard APIs | Implement summary, zone state, current decision and history endpoints. | Responses match contracts exactly. | api/routes_dashboard.py, contracts/* | API tests |
| T8-03 | Simulation APIs | Implement start/pause/step/scenario/reset and current state endpoints. | One UI action updates simulation and broadcasts state. | api/routes_simulation.py | API tests |
| T8-04 | Prediction/model APIs | Expose model status, latest prediction, metrics and feature importance. | Metrics always include status/source and model version. | api/routes_model.py | API tests |
| T8-05 | Realtime WebSocket | Broadcast simulation ticks, telemetry, decision changes, valve events and feedback resolution. | Reconnect does not corrupt state; payloads are versioned. | api/websocket.py | WebSocket tests |

## P9 — Frontend / UI

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T9-01 | Frontend shell | Create Vite React app, route skeleton and theme tokens. | All approved screens have placeholder routes without business logic. | frontend/src/* | npm run build |
| T9-02 | Dashboard KPI cards | Build current moisture, ETc, forecast, water requirement, valve, flow and pressure cards. | Cards render from API/WS data only. | frontend/src/components/* | component tests/build |
| T9-03 | Moisture/prediction graph | Build actual vs physics vs corrected 24h forecast with FC/RAW/WP lines where appropriate. | Graph updates live and handles missing data. | components/charts/* | manual + build |
| T9-04 | Weather/forecast graph | Show observed rainfall plus forecast rainfall and temperature/ET demand. | Clearly distinguishes observed vs forecast. | components/charts/* | manual |
| T9-05 | Water/actuation view | Show required litres, flow, runtime, valve state and commanded-vs-actual delivery. | Valve simulation is visible in real time. | pages/actuation/* | manual |
| T9-06 | Model feedback view | Show MAE, RMSE, bias, corrected-vs-physics comparison, model version and validation status. | No fake metrics; simulation/public labels visible. | pages/model/* | manual |
| T9-07 | Scenario controls | Add scenario selector, seed, play/pause/step/reset controls. | Each scenario is reproducible and updates backend state. | pages/simulation/* | manual |

## P10 — End-to-End Integration

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T10-01 | End-to-end integration | Connect simulator → Layer 1 → physics forecast → XGBoost → decision → actuator → feedback → UI. | No manual data edits required during core flow. | cross-cutting | full smoke test |
| T10-02 | Judge demo rehearsal | Run exact 10-step scenario sequence twice and record logs. | Two clean consecutive runs without blocking error. | demo/*, scripts/* | manual rehearsal |

## P11 — Hardening & Release

| ID | Task | Goal | Acceptance | Primary files | Verification |
| --- | --- | --- | --- | --- | --- |
| T11-01 | Hardening | Fix only demo-blocking bugs; add error banners and safe reset behavior. | No crash on provider failure, model missing, or invalid input. | targeted files only | full smoke test |
| T11-02 | Release packaging | Prepare one-command local startup and a clean demo dataset/model bundle. | Fresh checkout starts successfully. | README, scripts, models, data | fresh-machine smoke test |

# 8. Agent Prompt Templates by Work Type

## 8.1 Pure domain task

Read the locked Layer 1 / Layer 2 specification first.
Implement one pure domain module only.
Do not touch API, frontend or database code unless the task explicitly requires contract wiring.
Add reference-value unit tests before claiming completion.
Run the target test file and report the exact command and result.

## 8.2 Data / ML task

Read docs/layer2.md and the simulation specification.
Audit the dataset schema before training.
Print sample rows, dtypes, target statistics and timestamp ranges.
Run an automated leakage audit before fitting the model.
Train only on train timestamps; use validation for early stopping; report held-out metrics.
Save model JSON, metadata, dataset hash and metrics.
Do not modify the feature contract without asking.

## 8.3 API task

Read the Backend Schema and API Specification.
Implement only the named endpoint(s) and contracts.
Keep domain calculations out of the route handler.
Add success, validation-error and degraded-state tests.
Run the API tests and confirm the OpenAPI route is present.

## 8.4 Frontend task

Read App Flow and UI/UX Brief.
Use the existing API/WebSocket types; do not invent frontend-only domain values.
Do not recompute Layer 1 equations in React.
Implement the named screen/component only.
Handle loading, empty, degraded and error states.
Run npm build and relevant component checks.

# 9. Definition of Done (Every Task)

| Check | Required |
| --- | --- |
| Scope | Only requested task/files changed unless explicitly justified. |
| Contracts | Existing interfaces remain compatible or changes are explicitly documented. |
| Tests | Relevant tests exist and pass. |
| Build | Backend imports and frontend build pass when relevant. |
| Data quality | No fabricated “real” metrics; simulation/public labels remain explicit. |
| Observability | Errors are logged or surfaced at the boundary where they matter. |
| Reproducibility | Seed/config/model version is captured for deterministic tasks. |
| Report | Agent provides changed files, tests run, limitations and next step. |
| Documentation | Any new contract is reflected in the relevant source-of-truth doc. |

# 10. Testing Strategy

| Layer | Minimum tests |
| --- | --- |
| Layer 1 | Reference ET0, Kc lookup/interpolation, TAW/RAW, depletion, trigger, volume/runtime, end-to-end known scenario. |
| Simulation | Seed reproducibility, timestep transitions, scenario outputs, valve state machine, failure scenario. |
| Weather | Response parsing, unit normalization, provider failure, forecast horizon. |
| Layer 2 | Leakage audit, dataset statistics, residual target creation, chronological split, model artifact load, held-out metrics. |
| Feedback | Prediction/outcome linkage, error calculation, no premature unresolved metric updates. |
| Backend | Schema/bootstrap, endpoint contract, invalid-input response, WebSocket event structure. |
| Frontend | Render states, chart empty/error/degraded states, build, core user flows. |
| E2E | Dry field, rain ahead, heat wave, wet field, valve deviation, reset, complete judge sequence. |

# 11. Model / Data Gates

Gate A — Dataset No model training until the dataset report shows: target distribution, missingness, timestamp order, feature ranges, unique scenario counts, and a passed leakage audit.

Gate B — Baseline Physics-only forward forecast and persistence baseline must run before XGBoost. XGBoost must be compared to these on the same held-out data.

Gate C — Model artifact A trained model is not “done” until JSON, version metadata, training window, dataset hash and held-out metrics are stored together.

Gate D — Demo The prototype must run the full flow without changing code or manually editing data during the demo.

# 12. What the Agent Must Never Do

Do not replace XGBoost with another model because a tutorial used it.

Do not move agronomic equations into React or route handlers.

Do not bypass the decision engine to make the valve “look responsive.”

Do not fabricate accuracy, water savings, yield improvements, or field performance.

Do not feed future observed weather/soil measurements into a prediction feature set.

Do not use the same timestamps for training and test without an explicit leakage justification.

Do not retrain the model on every simulation tick.

Do not add heavy infrastructure simply to make the project look production-grade.

Do not modify locked architecture because it is easier to code a different way.

Do not refactor unrelated files in the same task.

# 13. Task Sequencing Rules for Antigravity

Use one active implementation task at a time for critical domain logic. Antigravity can parallelize low-conflict tasks only when their file ownership and contracts are independent.

| Safe to parallelize | Keep sequential |
| --- | --- |
| Frontend visual shell + simulator seed fixtures | Layer 1 equation implementation and tests |
| Static UI components + API client types | Physics forward forecast |
| Scenario metadata + chart components | Synthetic truth and residual target generation |
| README/docs polish + non-domain UI | XGBoost training/evaluation changes |
| Independent test files | End-to-end integration and demo hardening |

# 14. Recommended Agent Session Rhythm

Start a fresh focused session for each task or tightly related task set.

Have the agent read only the relevant source-of-truth docs plus the target files first.

Ask for a short implementation plan before edits on non-trivial tasks.

Let the agent implement the smallest slice that can be tested.

Run tests immediately; do not stack many unverified changes.

Review the diff at the end of the task for unrelated changes.

Record the task result in docs/implementation-log.md: date, task ID, changed files, test result, known issue.

Commit at stable milestones so the team can revert safely.

# 15. Git / Commit Strategy

| Milestone | Suggested commit |
| --- | --- |
| Foundation | chore: bootstrap aqua-sence agent-safe project |
| Layer 1 complete | feat(layer1): implement agronomic engine |
| Simulation complete | feat(sim): add deterministic scenarios and actuator simulation |
| Forecast complete | feat(weather): add forecast adapter and physics forward model |
| ML baseline | feat(ml): train xgboost residual model |
| Backend complete | feat(api): expose dashboard simulation and model contracts |
| Dashboard complete | feat(ui): implement simulation control room |
| E2E demo | feat(demo): complete internal hackathon flow |
| Hardening | fix: stabilize demo scenarios and degraded states |

# 16. Implementation Order — First 24 Hours

| Priority | Work | Success signal |
| --- | --- | --- |
| P0 | Repo + agent rules + seed | Clean startup, deterministic seed |
| P1 | Layer 1 equations | Known reference tests pass |
| P2 | Simulation clock + scenario | Live state changes with step |
| P3 | Forecast adapter or deterministic forecast fixture | 24 h forecast available to physics run |
| P4 | Physics forward run | theta_phys_24h produced |
| P5 | Synthetic structured-bias dataset | Leakage audit passes |
| P6 | XGBoost residual model | Held-out correction metrics available |
| P7 | Decision + actuator | Dry scenario opens simulated valve |
| P8 | Dashboard + primary graphs | Core loop visible in browser |
| P9 | Feedback logging | Prediction resolves to actual outcome |
| P10 | Judge rehearsal | Two clean full demo runs |

# 17. Final Demo Checklist

Fresh startup command has been tested from a clean checkout.

Model artifact exists and is loadable.

Demo database can be recreated from seed.

Open-Meteo access is tested or a deterministic forecast fixture is enabled for reproducible demo mode.

Dry Field scenario triggers irrigation and produces visible water volume/runtime.

Rain Ahead scenario demonstrates forecast-aware change in prediction/decision.

Heat Wave scenario increases ET demand/depletion behavior.

Wet Field scenario stays in monitoring/no-irrigation state.

Valve Deviation scenario shows commanded vs actual flow and safe flag/stop behavior.

Prediction metrics are labelled simulation/public-data validation, not field accuracy.

No console error blocks the judge path.

The presenters know the exact source-of-truth documents and can explain why each layer exists.

# 18. Final Mental Model

INPUT Simulated sensor/weather/rainfall/crop/irrigation-network state enters through canonical contracts.

UNDERSTAND Layer 1 converts inputs into ET0, ETc, TAW/RAW, depletion, balance and current irrigation need.

PREDICT Layer 1 is run forward with forecast weather; XGBoost predicts the residual; the corrected 24-hour root-zone moisture forecast is produced.

DECIDE The decision engine determines whether irrigation is needed and how much water should be applied.

ACT The simulated actuator applies the calculated runtime and updates flow/pressure/soil response.

VERIFY Every prediction and actuation is logged and resolved against the eventual simulated/real outcome.

LEARN Periodic offline retraining uses accumulated resolved data; no online retraining is part of V1.

# 19. Final Rule

The agent is the implementer, not the architect. The architecture, contracts, equations, task boundaries and demo behavior are already decided. The job of Antigravity + Claude Sonnet 4.6 is to implement, test, document and report. When the implementation encounters a genuine design gap, stop and surface the gap rather than inventing a solution.